## Slide 1: Chapter 13 Configuration Management

## Slide 2: Outline of the Lecture
Purpose of Software Configuration Management (SCM)
  Motivation: Why software configuration management?
  Definition: What is software configuration management?
  Activities and roles in software configuration management
Some Terminology
  Configuration Item, Baseline, SCM Directory, Version, Revision Release.
Software Configuration Management Activities
  Promotion Management, Release Management, Change Management
Outline of a Software Configuration Management Plans
  Standards (Example: IEEE 828-1990)
  Basic elements of IEEE 828-1990
Configuration Management Tools

## Slide 3: Why Software Configuration Management ?
The problem:
  Multiple people have to work on software that is changing
  More than one version of the software has to be supported:
    Released systems
    Custom configured systems (different functionality)
    System(s) under development
  Software must run on different machines and operating systems
Need for coordination
Software Configuration Management
  manages evolving software systems
  controls the costs involved in making changes to a system

## Slide 4: What is Software Configuration Management?
Definition:
  A set of management disciplines within the software engineering process to develop a baseline.
Description:
  Software Configuration Management encompasses the disciplines and techniques of initiating, evaluating and controlling change to software products during and after the software engineering process.
Standards (approved by ANSI)
  IEEE 828: Software Configuration Management Plans
  IEEE 1042: Guide to Software Configuration Management
Forward Definition!

## Slide 5: Software Configuration Management is a Project Function
SCM is a Project Function (as defined in the SPMP) with the goal to make technical and managerial activities more effective.
Software Configuration Management can be administered in several ways:
  A single software configuration management team for the whole organization
  A separate configuration management team for each project
  Software Configuration Management distributed among the project members
  Mixture of all of the above

## Slide 6: Configuration Management Activities
Software Configuration Management Activities:
  Configuration item identification
  Promotion management
  Release management
  Branch management
  Variant management
  Change management
No fixed rules:
  Activities are usually performed in different ways (formally, informally) depending on the project type and life-cycle phase (research, development, maintenance).

## Slide 7: Configuration Management Activities (continued)
Configuration item identification
  modeling of the system as a set of evolving components
Promotion management
  is the creation of versions for other developers
Release management
  is the creation of versions for the clients and users
Change management
  is the handling, approval and tracking of change requests
Branch management
  is the management of concurrent development
Variant management
  is the management of versions intended to coexist
This lecture
Reading

## Slide 8: Configuration Management Roles
Configuration Manager
  Responsible for identifying configuration items. The configuration manager can also be responsible for defining the procedures for creating promotions and releases
Change control board member
  Responsible for approving or rejecting change requests
Developer
  Creates promotions triggered by change requests or the normal activities of development. The developer checks in changes and resolves conflicts
Auditor
  Responsible for the selection and evaluation of promotions for release and for ensuring the consistency and completeness of this release

## Slide 9: Terminology
We will define the following terms
  Configuration Item
  Baseline
  SCM Directories
  Version
  Revision
  Release
The definition of the terms follows the IEEE standard.
Different configuration management systems may use different terms.
  Example: CVS configuration management system used in our projects uses terms differeing from the IEEE standard.

## Slide 10: Terminology: Configuration Item
“An aggregation of hardware, software, or both, that is designated for configuration management and treated as a single entity in the configuration management process.”
Software configuration items are not only program code segments but all type of documents according to development, e.g
  all type of code files
  drivers for tests
  analysis or design documents
  user or developer manuals
  system configurations (e.g. version of compiler used)
In some systems, not only software but also hardware configuration items (CPUs, bus speed frequencies) exist!

## Slide 11: Tasks for the Configuration Managers
Define configuration items

## Slide 12: Finding Configuration Items
Large projects typically produce thousands of entities (files, documents, data ...) which must be uniquely identified.
Any entity managed in the software engineering process can potentially be brought under configuration management control
But not every entity needs to be under configuration management control all the time.
Two Issues:
  What: Selection of Configuration Items
    What should be under configuration control?
  When: When do you start to place entities under configuration control?
Conflict for the Project Manager:
  Starting with CIs too early introduces too much bureaucracy
  Starting with CIs too late introduces chaos

## Slide 13: Finding Configuration Items (continued)
Some items must be maintained for the lifetime of the software. This includes also the phase, when the software is no longer developed but still in use; perhaps by industrial customers who are expecting proper support for lots of years.
An entity naming scheme should be defined so that related documents have related names.
Selecting the right configuration items is a skill that takes practice
  Very similar to object modeling
  Use techniques similar to object modeling for finding Cis!
    Find the CIs
    Find relationships between CIs

## Slide 14: Which of these Entities should be Configuration Items?
Problem Statement
Software Project Management Plan (SPMP)
Requirements Analysis Document (RAD)
System Design Document (SDD)
Project Agreement
Object Design Document (ODD)
Dynamic Model
Object model
Functional Model
Unit tests
Integration test strategy
Source code
API Specification
Input data and data bases
Test plan
Test data
Support software (part of the product)
Support software (not part of the product)
User manual
Administrator manual

## Slide 15: Possible Selection of Configuration Items
Problem Statement
Software Project Management Plan (SPMP)
Requirements Analysis Document (RAD)
System Design Document (SDD)
Project Agreement
Object Design Document (ODD)
Dynamic Model
Object model
Functional Model
Unit tests
Integration test strategy
Source code
API Specification
Input data and data bases
Test plan
Test data
Support software (part of the product)
Support software (not part of the product)
User manual
Administrator manual
Once the Configuration Items are selected, they are usually organized in a tree

## Slide 16: Configuration Item Tree (Example)
“The project” CI
Models
Subsystems
Documents
Object Model
Dynamic Model
Database
User Interface
. . . .
Code
Data
Unit Test
RAD
ODD
. . . .
. . . .
. . . .
“The project”

## Slide 17: Terminology: Version
The initial release or re-release of a configuration item associated with a complete compilation or recompilation of the item. Different versions have different functionality.

## Slide 18: Terminology: Baseline
“A specification or product that has been formally reviewed and agreed to by responsible management, that thereafter serves as the basis for further development, and can be changed only through formal change control procedures.”
Examples:
  Baseline A: All the API have completely been defined; the bodies of the methods are empty.
  Baseline B: All data access methods are implemented and tested.
  Baseline C: The GUI is implemented.

## Slide 19: More on Baselines
As systems are developed, a series of baselines is developed, usually after a review (analysis review, design review, code review, system testing, client acceptance, ...)
  Developmental baseline (RAD, SDD, Integration Test, ...)
    Goal: Coordinate engineering activities.
  Functional baseline (first prototype, alpha release, beta release)
    Goal: Get first customer experiences with functional system.
  Product baseline (product)
    Goal: Coordinate sales and customer support.
Many naming scheme for baselines exist (1.0, 6.01a, ...)
A 3 digit scheme is quite common:
Release
(Customer)
Version
(Developer)
Revision
(Developer)
7.5.5

## Slide 20: Baselines in SCM
Official Release
Baseline A (developmental)
Baseline B (functional, first prototype)
Baseline C (functional, beta test)
How do we manage changes in the baselines?
Time

## Slide 21: Change management
Change management is the handling of change requests
  A change request leads to the creation of a new release
General change process
  The change is requested (this can be done by anyone including users and developers)
  The change request is assessed against project goals
  Following the assessment, the change is accepted or rejected
  If it is accepted, the change is assigned to a developer and implemented
  The implemented change is audited.
The complexity of the change management process varies with the project. Small projects can perform change requests informally and fast while complex projects require detailed change request forms and the official approval by one more managers.

## Slide 22: Controlling Changes
Two types of controlling change:
  Promotion: The internal development state of a software is changed.
  Release: A changed software system is made visible outside the development organization.
Approaches for controlling change (Change Policy)
  Informal (good for research type environments and promotions)
  Formal approach (good for externally developed CIs and for releases)
Promotion
Release
Software Repository
User
Programmer
Promote
Policy
Release
Policy
Master
Directory

## Slide 23: Terminology: SCM Directories
Programmer’s Directory (IEEE: Dynamic Library)
  Library for holding newly created or modified software entities.
  The programmer’s workspace is controlled by the programmer only.
Master Directory (IEEE: Controlled Library)
  Manages the current baseline(s) and for controlling changes made to them.
  Entry is controlled, usually after verification.
  Changes must be authorized.
Software Repository (IEEE: Static Library)
  Archive for the various baselines released for general use.
  Copies of these baselines may be made available to requesting organizations.

## Slide 24: Standard SCM Directories
Foo’95
Foo’98
Programmer’s Directory
  (IEEE Std: “Dynamic Library”)
  Completely under control of one programmer.
Master Directory
  (IEEE Std: “Controlled Library”)
  Central directory of all promotions.
Software Repository
  (IEEE Std: “Static Library”)
  Externally released baselines.
Central source
code archive
Release
Promotion

## Slide 25: Promotion and Release are Operations on CIs
. . . .
“The project” CI
promote()
release()
Documents
ODD
“The project” CI
Models
Subsystems
Object Model
Dynamic Model
Database
User Interface
Code
Data
Unit Test
RAD
. . . .
. . . .
. . . .
“The project”

## Slide 26: Let‘s Create a Model for Configuration Management
Release
Repository
Promotion
Master Directory
*
*
We just learned that promotions are stored in the master directory and releases are stored in the repository
Problem: There can be many promotions and many releases
Solution: Use Multiplicity

## Slide 27: Let‘s Create a Model for Configuration Management
Release
Promotion
Repository
Master Directory
*
*
Insight: Promotions and Releases are both versions
Version
Solution: Use Inheritance

## Slide 28: Let‘s Create a Model for Configuration Management
Release
Promotion
Repository
Master Directory
*
*
Problem: A configuration item has many versions
Version
Configuration Item
*
Solution: Create a 1-many association between Configuration Item and Version

## Slide 29: Let‘s Create a Model for Configuration Management
Release
Promotion
Repository
Master Directory
*
*
Problem: Configuration items can themselves be grouped
Version
Solution: Use the composite design pattern
Configuration Item
*
*
Configuration item
Controlled item
CM Aggregate

## Slide 30: Configuration Item Model (UML Class Diagram)
Version
*
Controlled
item
*
CM Aggregate
Configuration
item
Release
Promotion
Repository
Master
Directory
*
*

## Slide 31: Change Policies
Whenever a promotion or a release is performed, one or more policies apply. The purpose of change policies is to guarantee that each version, revision or release (see next slide) conforms to commonly accepted criteria.
Examples for change policies:
  “No developer is allowed to promote source code which cannot be compiled without errors and warnings.”
  “No baseline can be released without having been beta-tested by at least 500 external persons.”

## Slide 32: Terminology: Version vs. Revision vs. Release
Version:
  An initial release or re-release of a configuration item associated with a complete compilation or recompilation of the item. Different versions have different functionality.
Revision:
  Change to a version that corrects only errors in the design/code, but does not affect the documented functionality.
Release:
  The formal distribution of an approved version.
Question: Is Windows98 a new
version or a new revision compared
to Windows95 ?

## Slide 33: Tasks for the Configuration Managers
Define configuration items
Define promote /release policies

## Slide 34: Software Configuration Management Planning
Software configuration management planning starts during the early phases of a project.
The outcome of the SCM planning phase is the
Software Configuration Management Plan (SCMP)
which might be extended or revised during the rest of the project.
The SCMP can either follow a public standard like the IEEE 828, or an internal (e.g. company specific) standard.

## Slide 35: The Software Configuration Management Plan
Defines the types of documents to be managed and a document naming scheme.
Defines who takes responsibility for the CM procedures and creation of baselines.
Defines policies for change control and version management.
Describes the tools which should be used to assist the CM process and any limitations on their use.
Defines the configuration management database used to record configuration information.

## Slide 36: Outline of a Software Configuration Management Plan (SCMP, IEEE 828-1990)
1. Introduction
  Describes purpose, scope of application, key terms and references
2. Management (WHO?)
  Identifies the responsibilities and authorities for accomplishing the planned configuration management activities
3. Activities (WHAT?)
  Identifies the activities to be performed in applying to the project.
4. Schedule (WHEN?)
  Establishes the sequence and coordination of the SCM activities with project mile stones.
5. Resources (HOW?)
  Identifies tools and techniques required for the implementation of the SCMP
6. Maintenance
  Identifies activities and responsibilities on how the SCMP will be kept current during the life-cycle of the project.

## Slide 37: SCMP Section 1: Introduction
1.1 Simplified overview of the configuration management activities.
1.2 Scope:
  Overview description of the project
  Identification of the CI(s) to which software configuration management will be applied.
1.3 Identification of other software to be included as part of the SCMP (support software and test software)
1.4 Relationship of SCM to hardware of system configuration management activities
1.5 Degree of formality and depth of control for applying SCM to project.
1.6 Limitations and time constraints for applying SCM to this project
1.7 Assumptions that might have an impact on the cost, schedule and ability to perform defined SCM activities.

## Slide 38: SCMP Section 2: Management
2.1 Organization
  Organizational context (technical and managerial) within which the SCM activities are implemented. Identifies
    All organizational units (client, developers, managers) that participate in an SCM activity
    Functional roles of these people within the project
    Relationship between organizational units
2.2. Responsibilities
  For each SCM activity list the name or job title to perform this activity
  For each board performing SCM activities, list
    purpose and objectives
    membership and affiliations
    period of effectivity, scope of authority
    operational procedures
3. Applicable Policies
  External constraints placed on the SCMP

## Slide 39: SCMP Section 3: Activities
3.1 Configuration Identification
3.2 Configuration Control
3.3 Configuration Status Accounting
3.4 Configuration Audits and Reviews
3.5 Interface Control

## Slide 40: 3.2 Configuration Control
Defines the following steps
  3.2.1 How to identify the need for a change (layout of change request form)
  3.2.2 Analysis and evaluation of a change request
  3.2.3 Approval or disapproval of a request
  3.2.4 Verification, implementation and release of a change

## Slide 41: 3.2.1 Change Request
Specifies the procedures for requesting a change to a baselined CI and the information to be documented:
  Name(s) and version(s) of the CI(s) where the problem appears
  Originator’s name and address
  Date of request
  Indication of urgency
  The need for the change
  Description of the requested change

## Slide 42: 3.2.2 Evaluation of a Change
Specifies the analysis required to determine the impact of proposed changes and the procedure for reviewing the results of the analysis.

## Slide 43: 3.2.3 Change Approval or Disapproval
This section of the SCMP describes the organiztion of the configuration control board (CCB).
Configuration Control Board (CCB)
  Can be an individual or a group.
  Multiple levels of CCBs are also possible, depending on the complexity of the project
Multiple levels of CCBs may be specified.
  In small development efforts one CCB level is sufficient.
This section of the SCMP also indicates the level of authority of the CCB and its responsibility.
  In particular, the SCMP must specify when the CCB is invoked.

## Slide 44: 3.2.4 Implementing Change
This section of the SCMP specifies the activities for verifying and implementing an approved change.
A completed change request must contain the following information:
  The original change request(s)
  The names and versions of the affected configuration items
  Verification date and responsible party
  Identifier of the new version
  Release or installation date and responsible party
This section must also specify activities for
  Archiving completed change requests
  Planning and control of releases
  How to coordinate multiple changes
  How to add new CIs to the configuration
  How to deliver a new baseline

## Slide 45: 3.3 Configuration Status Accounting
This section of the SCMP must contain the following sections
  What elements are to be tracked and reported for baselines and changes?
  What types of status accounting reports are to be generated? What is their frequency?
  How is information to be collected, stored and reported?
  How is access to the configuration management status data controlled?

## Slide 46: 3.4 Configuration Audits and Reviews
This section of the SCMP identifies audits and reviews for the project.
  An audit determines for each Configuration Item if it has the required physical and functional characteristics.
  A review is a management tool for establishing a baseline.
For each audit or review the plan has to define:
  Objective
  The Configuration Items under review
  The schedule for the review
  Procedures for conducting the review
  Participants by job title
  Required documentation
  Procedure for recording deficiencies and how to correct them
  Approval criteria

## Slide 47: Tasks for the Configuration Managers (Summary)
Define configuration items
Define promote /release policies
Define activities and responsibilities

## Slide 48: Form of an SCMP
Form:
  The SCMP can be a separate document or a section embedded in another document, for example in the SPMP, titled “Software Configuration Management Plan”.
Minimum information
  6 Sections: Introduction, Management, Activities, Schedules, Resources and Plan Maintenance
Consistency Criteria (to be used at a SCMP review meeting):
  All activities defined in the SCMP (Section 3.1 to 3.6) are assigned to an organizational unit or person.
  All identified Configuration items (Section 2.1) have defined processes for baseline establishment and change control (Section 3.2)
  All activities are associated with resources (section 5) to accomplish the activities.
Such a SCMP can include the following sentence:
  “This SCM Plan conforms with the requirements of IEEE Std 828-1990.”

## Slide 49: Tailoring the SCMP
The IEEE standard allows quite a bit flexibility for preparing an SCMP.
To conform to the rest of the project, the SCMP may be
  tailored upward:
    to add information
    to use a specific format
  tailored downward
    Some SCMP components might not apply to a particular project.
    Instead of omitting the associated section, mention its applicability.
    Information that has not been decided on at the time the SCMP is approved should be marked as “to be determined”.

## Slide 50: Conformance to the IEEE Standard 828-1990
Presentation format & Minimum information
  A separate document or a section embedded in another document titled “Software Configuration Management Plan”.
  6 Sections: Introduction, Management, Activities, Schedules, Resources and Plan Maintenance
Consistency Criteria:
  All activities defined in the SCMP (Section 3.1 to 3.6) are assigned to an organizational unit or person and they are associated with resources to accomplish the activities.
  All Configuration items identified in Section 2.1 have defined processes for baseline establishment and change control (Section 3.2) .
If the above criteria are met, the SCMP can include the following sentence:
  “This SCMP conforms with the requirements of IEEE Std 828-1990.”
Note: The consistency criteria can also be used at a SCMP review meeting

## Slide 51: Example SCM Plans (from the Guide IEEE 1042.1990)
Life-cycle Phase
Pr
oject T
ype
Size
SCM T
ools
Life Span
Writing
Concept
Pr
ototype
Small
Basic
Short
Inf
ormal
De
v
elopment
Critical
Medium
Adv
anced
Sho
rt
Highly
Maintenance
Support
Lar
ge
On-line
Full
Structur
ed
All
Commer
cial
Small
Integrated
Full
Inf
ormal
B
A
C
D
Structur
ed
Life-Cycle
Life-Cycle
Character of
Complex system
Pr
oject
contracted to
another company
Small softwar
e
SCMP used by
De
v
elopment of
de
v
elopment
pr
oject
or
ganization using
contracted SW
embedded
applicatåions
S
oftwar
e
ARENA or TRAMP: Concept. Prototype, Small, On-line, Short, Informal

## Slide 52: Tools for Software Configuration Management
Software configuration management is normally supported by tools with different functionality.
Examples:
  RCS
    very old but still in use; only version control system
  CVS (Concurrent Version Control)
    based on RCS, allows concurrent working without locking
    http://www.cvshome.org/
    CVSWeb: Web Frontend to CVS
  Perforce
    Repository server; keeps track of developer’s activities
    http://www.perforce.com
  ClearCase
    Multiple servers, process modeling, policy check mechanisms
    http://www.rational.com/products/clearcase/

## Slide 53: Tasks for the Configuration Managers
Define configuration items
Define promote /release policies
Define activities and responsibilities
Set up configuration management system
SCMP following the IEEE 828-1990 standard

## Slide 54: References
Readings used for this lecture
  [Bruegge-Dutoit] Chapter 13 Configuration Management
  [IEEE Std 828] Software Configuration Management
  [IEEE Std 1042] Guide to Configuration Management Plan (SCMP)
Additional References
  CVS
    Homepage: http://www.cvshome.org/
    Online Documentation: http://www.cvshome.org/docs/manual/cvs.html
  Jikes: Open Source Java Compiler maintained with CVS
    Source tree (read only): http://sourcery.org/jikes/anoncvs.html
    Jikes project portal http://sourcery.org/jikes
  CVSWEB example
    http://stud.fh-heilbronn.de/~zeller/cgi/cvsweb.cgi/

## Slide 55: Summary
Software Configuration Management: Important part of project management to manage evolving software systems and coordinate changes to them.
Software Configuration Management consists of several activities:
  Promotion and Release management (Covered today)
  Branch, Variant and Change Management ([Bruegge-Dutoit])
Public standard for SCM plans: IEEE 828.
The standard can be tailored to a particular project:
  Large projects need detailed plans to be successful
  Small projects should not be burdened with the bureaucracy of detailed SCM plans
SCM should be supported by tools. These range from
  Simple version storage tools
  Sophisticated systems with automated procedures for policy checks and support for the creation of SCM documents.