## Slide 1: 14.4 Project Organization

## Slide 2: Outline
Organizational Structures
  Functional, Project and Matrix Organizations
Key project roles in organizational structures
  Project Manager, Team members, upper management, ...
Relationships between roles
Information flows between roles
  Decision making, status reporting, communication
Identifying people
  Audience List, Drivers, Supporters, Observers
  Involvement of audience members during the lifetime of a project
Properties of roles:
  Responsibilities, Authority and Delegation
And if time permits:
  Micromanagement (and how to avoid it)

## Slide 3: Organizational Structures
Types of Organization
  Functional organization
  Project-based organization
  Matrix organization
Parameters for each organization type
  Organizational Unit
  Key players
  Roles and Responsibilities
  Structure: Information flow between roles
  Benefits and Challenges (“pros and cons”)
Heuristics
Let’s start with an example and a few definitions….

## Slide 4: Toy Project with 3 Teams

## Slide 5: Groups, Teams and Committees
Group: A set of people who are assigned to a common task and who work individually to accomplish their assignment.
Team: A small group of people working on the same problem or subproblem in a project. The team members depend on one another to do their tasks.
  Project Team: Based on the premise that every member can and must make a valuable contribution to the project.
Committee: Comprised of people who come together to review and critique issues, propose recommendations for action.

## Slide 6: Organization
Definition Organization: A set of organizational units and their different relationships with each other.
Organizational units can be organized according to many different categories, for example by function or by project type. Typical examples of organizational units:
  Functional organization: Research, Development, Marketing, Sales
  Project organization: Project 1, Project 2, ….
A organization usually has 3 different types of relationships between organizational units.
  Reporting structure: To report status information
  Decision structure: To propagating decisions
  Communication structure: To exchange of information

## Slide 7: Roadmap for the lecture
We will first discuss different organization forms.
  Functional organization
  Project organization
  Matrix organization
Then we talk about the different roles played by people in these organizations
  Project manager, team member, upper management, ….
Then we discuss relationships between the roles
  Hierarchical organizations
  Nonhierarchical organizations

## Slide 8: Functional Organization
Definition: In a functional organization participants are grouped into so-called departments, each of which addresses a function.
Examples of departments:
  Traditional businesses: Research, development, production, sales, finance.
  In software companies the departments correspond to the activities in the software process: Analysis, design, integration, testing departments.
Key properties:
  Projects are usually pipelined through the departments of a functional organization. The project starts in research, then it moves to development, then it moves to production, ….
  Only a few participants are involved in the complete project.
  Separate departments often address the same cross-functional needs (Examples: configuration management, IT infrastructure)

## Slide 9: Example of a Functional Organization
Executive Office
Finance
Production
Sales
Marketing
Region1
Region2
IT
Region1
Region2
IT
Region1
Region2
IT
Region1
Region2
IT
Line organization of a „traditional business“

## Slide 10: Properties of Functional Organizations
Advantages:
  Members of a department have a good understanding of the functional area they support.
  Departments don‘t compete with another to get the support of their support teams
Disadvantages:
  Because each department has its own support team, different work procedures and reporting systems are the rule.
  It is difficult to make major investments in equipment and facilities.
    Example: Two departments with a budget of 50,000 Euro each need a printer that costs 100,000 Euro.
    Both need only 50% of the maximum capacity.
    Neither department can buy it, because they don‘t have sufficient funds.
  High chance for overlap or duplication of work among departments

## Slide 11: Project Organization
In a project organization participants are grouped into projects, each of which has a problem to be solved within time and budget.
Key properties:
  Teams are assembled for a project as it is created. Each project has a project leader.
  All participants are involved in the complete project.
  Teams are disassembled when the project terminates

## Slide 12: Properties of Project Organizations
Advantages
  Very responsive to new project requests (because the project is newly established and can be tailored around the problem)
  New people can be hired/selected who are very familiar with the problem or who have special capabilities.
  There is no waste of staff workload
Disadvantages:
  Teams cannot be assembled rapidly. Often it is difficult to manage the staffing/hiring process.
  Because there are „no predefined lines“, roles and responsibilities need to be defined at the beginning of the project

## Slide 13: Matrix Organization
In a matrix organization, participants from different departments of the functional organizastion are assigned to work on projects as they are created.
The project manager and team members may be assigned to the project for <= 100 % of their time
Executive Office
Finance
Production
Sales
Marketing
Project A
Project B
Project C
Participants of Project A
Participants of Project B

## Slide 14: Properties of Matrix Organizations
Advantages:
  Teams for projects can be assembled rapidly
  Scarce expertise can be applied to different projects as needed
  Consistent work and reporting procedures can be used for projects of the same type.
Disadvantages:
  Team members usually are not familiar with each
  Team member have different working styles
  Team members must get used to each other

## Slide 15: New Challenges in Matrix Organizations
Team members must respond to two different bosses with different focus:
  Focus of the functional manager: Assignments to different projects, performance appraisal
  Focus of the project manager: Work assignments, project team support
Team members working on multiple projects have competing demands for their time
  Team members working on more than one project have even more project members to report to
  Some people who have claim on the team member‘s time may be at similar levels in the organization‘s hierarchy
Multiple work procedures and reporting systems are used by different team members
  Development of common procedures needs to be addressed at project kickoff time

## Slide 16: When to use a Functional Organization
Projects with high degree of certainty, stability, uniformity and repetition.
  Requires little communication
  Role definitions are clear
When?
  The more people on the project, the more need for a formal structure
  Customer might insist that the test team be independent from the design team
  Project manager insists on a previously successful structure
Notes: We are using several heuristics that have worked well in previous project courses. Give the size of this project, it does not necessarily mean that they are successful in this project.

## Slide 17: When to Use a Project or Matrix Organization
Project with degree of uncertainty
  Open communication needed among members
  Roles are defined on project basis
When?
  Requirements change during development
  New technology develops during project

## Slide 18: Metamodel for Organizations
Functional
Organization
Project
Organization
Matrix
Organization

## Slide 19: Roadmap for the Lecture
We discussed different organization forms.
  Functional organization
  Project organization
  Matrix organization
Now we will talk about the different roles played by people in these organizations
  Project manager, team member, upper management, ….
Then we discuss different types of relationships between the roles
  Hierarchical organizations
  Nonhierarchical organizations

## Slide 20: Definition: Role
A role is a set of responsibilities
A role is instantiated during a project and assigned to one or more persons.
Instances of roles are often also called players („who are the key players?“) or stakeholders

## Slide 21: Key Roles in Organizations
Project Manager: The person ultimately responsible for the successful completion of the project
Project Team Member: Participants who are responsible for performing individual activities and tasks (in a project or matrix organization)
Functional Manager: The team member‘s supervisor in the department (in a functional organization)
Upper management: People in charge of the departments or projects
In the following we focus only on roles in project and matrix organizations

## Slide 22: Responsibilities of the Project Manager
Determine objectives, schedule and resource budgets
Design a software project management plan (SPMP)
Create and sustain focused and motivated teams
Determine the team‘s work procedures, reporting systems and communication infrastructure.
Accomplish project objective within time and budget
Monitor performance against the plan
Resolve technical conflicts and interpersonal conflicts
Control changes in the project
Report on project activities to upper management
Keep the client informed and committed
Contribute to the team members performance approval

## Slide 23: General Responsibilities of Team Members
Technical responsibilities:
  Perform assigned tasks within time and budget
  Acquire technical skills and knowledge needed to perform the work
People responsibilities
  Identify situations and problems that might affect your team members‘s tasks
  Keep your team members informed of your progress and problems you encounter

## Slide 24: Other Team Member Roles
Project Management
  Coach
  Team leader
  API Liaison
  Planner
Meeting Management
  Minute Taker
  Scribe
  Primary facilitator
Development
  Analyst
  Designer (Software Architect)
  Programmer
  Tester
  Maintainer
  Trainer
  Document Editor
  Web Master
  Configuration Manager
Skip to Slide 39

## Slide 25: Responsibilities of the Coach
Listen to gripes from individual team members
Attend weekly project meetings
Review weekly team status reports
Schedule and prepare meetings with project manager
Insist that project guidelines are followed
Assign presentations to team members (in-class project meetings, client review, client acceptance test)
Resolve team member conflicts if they cannot be resolved otherwise

## Slide 26: Responsibilities of the Team Leader
Responsible for intra-team communication (Meeting Management: Primary Facilitator)
  Run the weekly project meeting
  Post the agenda before the meeting
  Define and keep track of action items assigned to team members (who, what, when)
  Measure progress (Enforce milestones)
  Deliver work packages for the tasks to the project manager
  Present team status to project manager
Heuristics: The team leader should to be rotated among members of the team.
Notes: Role switching: Used to work well for smaller groups. We still encourage switching of group leaders, but now for smaller times

## Slide 27: Team Leader: Create an Agenda
Action Items
(Check Previous
Meeting)
Issues
(Check Previous
Meeting & BBoards)
Purpose of Meeting
Desired Outcome
Information Sharing
Information Processing
Meeting Critique

## Slide 28: Responsibilities of the API Liaison
Responsible for inter-team communication
  API Liaison: Make available public definitions of subsystem developed by the team to the architecture teams (ensure consistency, etc)
  Coordinate tasks spanning more than one group with other teams
Responsible for service negotiations

## Slide 29: Responsibilities of the Planner
Plans the activities of an individual team
Define project plan for team:
  Work Breakdown Structure
  Dependency graph and schedule showing work packages
Make project plan available to management
Report team project status to team leader No explicit planner in many teams. Responsibility usually assumed by team leaders or project manager

## Slide 30: Responsibilities of the Document Editor
Collect, proofread and distribute team documentation
Submit team documentation to documentation team
Collect agendas
Take minutes at meetings

## Slide 31: Responsibilities of the Web Master
Maintain team home page
Keep track of meeting history
Keep track of design rationale

## Slide 32: Web Master
Date
9/9/96
Agenda
Minutes
Action Items
Issues
Agenda
Minutes
Action Items
Issues
9/16/96
Agenda
Minutes
Action Items
Issues
Publish Meeting Information on Team Homepage
  Should contain agenda, minutes, action items and issues
  Possibilities:
    One HTML document per meeting, with anchors (maintained by one role)
    Separate HTML documents for Agenda, Minutes, etc (maintained by several roles)

## Slide 33: Assigning Responsibilities To People
Project To Do List
(from your project template)
• Item 1
• Item 2
• Item 3
• Item 4
• Item 5
• Item 6
• Item 7
• Item 8
• Item 9
Item 1
Item 2
Item 9
Role 1
Item 4
Item 5
Item 7
Role 2
Item 3
Item 6
Item 8
Role 3
Person A
Person B
Role 1
Role 2
Role 3
Bindings made During
Project-Initiation Phase
Bindings made during
Hiring, Initial Planning phase
(First team meeting, etc …)

## Slide 34: Mapping Responsibilities to People
One-to-One
  Ideal but often not worth to be called a project
Many-to-Few
  Each project member assumes several roles ("hats")
  Danger of over-commitment
  Need for load balancing
Many-to-"Too-Many"
  Some people don't have significant roles
  Bystanders
  People loose the touch with project

## Slide 35: Towards A Project Role Taxonomy
Management roles
  Organization and execution of the project within constraints. Examples: project manager, team leader.
Development roles
  Specification, design and construction of subsystems. Examples: Analyst, software architect, prgrammer.
Cross functional roles
  Execute project functions. Example: API Liasion, configuration manager
Consultant roles
  Supports in areas where the project participants lack expertise. Examples: End user, client, application domain specialist ( problem domain), technical consultant (solution domain).
Promoter roles
  Deals with change in the organization, application/solution domain or process.

## Slide 36: Promoter Roles
Promoter are self appointed individuals who identify themselves with the outcome of the project.
  They are member of the corporate organization and may not necessarily be directly involved with the project.
  Instead, they are the interface to the rest of the corporate organization.
Because of their power, knowledge of technology, or familiarity with the project’s processes, they are able to promote and push specific changes through an existing organization which are needed to make the project a success.

## Slide 37: Power Promoter
Also called executive champion or project champion
Pushes the change through the existing organizational hierarchy.
  not necessarily at the top of the organization, but must have protection from top level management, otherwise project opponents might be able to prevent the success of the project.
Tasks:
  Constantly identify difficulties, resolve issues, and communicate with the project members, especially with the developers.
Example at project level: Project Leader.
Example at corporate level: Chief Executive Officer (CEO).

## Slide 38: Knowledge Promoter
Also called the technologist
Promotes change arising in the application domain or the solution domain. Usually closely associated with the power promoter.
Tasks: Acquire information iteratively, understand the benefits and limitations of new technologies, and argue its adoption with the other developers.
Example at project level: System architect.
  Reports to project manager
  Does not have any direct subordinate in the reporting hierarchy
  Has final say over all technical decisions in the system.
Example at corporate level: Chief Technical Officer (CTO).

## Slide 39: Process Promoter
The process promoter has intimate knowledge of the projects processes and procedures.
The process promoter is in constant interaction with the power promoter to get consensus on the overall goals.
Tasks: Bridge between the power and knowledge promoters, who often do not speak or understand the same language.
Example at project level: Development lead. Responsible for the administrative aspects of a project, including planning, milestones definition, budgeting and communication infrastructure.
Example at corporate level: Chief Information Officer (CIO

## Slide 40: Roadmap for the Lecture
We first discussed different organization forms.
  Functional Organization
  Project Organization
  Matrix Organization
Then we talked about the different roles played by people in these organizations
  Project Manager, Team Member, Upper Management,….Promoters
Now we discuss different types of relationships between the roles
  Hierarchical Organizations
  Nonhierarchical Organizations

## Slide 41: Relationships between Roles
Organizations can have many different types of associations between roles
The three most important associations for project organizations are: Reporting, decision making and communicating
Reporting association:
  Used for reporting status information
Decision association
  Used for propagating decisions
Communication association
  Used for exchanging information needed for decisions (e.g., requirements, design models, issues).

## Slide 42: An Organization with a Reporting and Decision Structure
The developers make local decisions and reports them via a status report to the leader (team leader, project manager)
The team leader, who has a local overview of the subsystem, can override these decisions. She reports them to the project manager.
The project manager, who has a global view of the project, can virtually override any decision.

## Slide 43: An Organization with Distinct Reporting, Decision and Communication Structures
Developers communicate with each other without having to communicate with the team leader or project leader.
Developers make local decisions and report them to the leader
  The team leader, who has a local overview of the subsystem, can override these decisions. She reports them to the project manager.
  The project manager, who has a global view of the project, can virtually override any decision.

## Slide 44: Hierarchical Organization
Often also called centralized organization. Examples: Military, church, traditional businesses.
Key property: The organization has a tree structure. Decisions are made at the root and communicated to the leaf nodes. The decision association is also used for reporting and communication.
Advantages:
  Centralized control over project selection
  One set of management and reporting procedures for all project participants across all projects
  Established working relationships among people
  Clearly established lines of authority to set priorities and resolved conflicts
  Authority to pressure people to honor their action items
  Clearly defined career path

## Slide 45: Hierarchical Project Organization
Chief Executive
First Level Manager
(“Front-Line Manager”)
Project Members
Basis of organization:
Complicated information and control flow
across hierarchical boundaries
A
B
A wants to talk to B: Complicated Information Flow
Control Flow
Information Flow
B wants to make sure A does a certain change: Complicated Controlflow

## Slide 46: Example of a Hierarchical Organization: Chief Programmer Team [Brooks 1995]
Chief Programmer
Librarian
Administration
Tester
Junior Programmer
Assistant
Chief Programmer
Senior Programmer
Notes: Totally hierarchical
Talk about the roles: Chief the main dictator, assistant joined the company 2 years ago...
Batch oriented
When talking abou the libriarian, play somebody who is pushing a shopping cart at the Giant Eagle: Dispatching the lineprinter printouts to the various offices!!

## Slide 47: Disadvantages of Hierarchical Organizations
Slow response time
  The process of evaluating and approving change requests often takes too long because of long reporting/decision lines.
Difficult to manage the workload of the people:
  People are assigned fulltime to the organization, but projects don’t’ come in a smooth stream.
  Project request might not require the people who are available or their expertise.
Unfamiliarity with application or solution domain area
  People are usually hired for their technical proficiency in a specialty that the organization normally performs.
  They often have only limited experience, if the problem to be solved is outside of their field of expertise.

## Slide 48: Nonhierarchical Organizations
Key property: The organization has a general graph structure with different edges for the decision, reporting and communication flows. Decisions can be made at various nodes in the graph.

## Slide 49: Nonhierarchical Project Organization
Project
Leader
Coaches
Team
Members
Basis of organization:
Nonlinear information flow across dynamically formed units
Subsystem Team
Subsystem Team
Subsystem Team
A
B
B wants to make sure A does a certain change: Decision Flow
A wants to talk to B: Communication Flow
Notes: Project-based organizations create bridges within organizations and bridge boundaries outside with customers, suppliers, and competitors. Teams are the foundation unit of these new patterns of interconnection and interdependence. Telecommunications technology is the nervous system that holds these networks together. Groupware is the collaboration support technology that shapes and holds the activity of teams within those networks."
Project-based organizations are based on the fct that ever-shifting networks of teams that cross traditional, formerly forbidden boundaries, linking once-competing organizations into ecosystems of cooperation

## Slide 50: A Nonhierarchical Organization: Egoless Programming [Weinberg 1971]
Analyst
Designer
Librarian
Tester
Programmer

## Slide 51: Observations on Organizational Structures
Hierarchical structure
  “Reports”, “Decides” and “Communicates-With” all mapped on the same association
  Does not work well with iterative and incremental software development process
  Manager is not necessarily always right
Project-based structures
  “Reports”, “Decides” and “Communicates-With”are different associations
  Cuts down on bureaucracy
  Reduces development time
  Decisions are expected to be made at each level
  Hard to manage

## Slide 52: Flexibility of Organizations
An organization is flexible, if it allows “late” or “dynamic” bindings between roles and people and information flows between roles.
Late binding (Cannot be changed after project kickoff):
  Organizational units and information flows are established for the project. (Example: The top level design influences the team structure: At kickoff each subsystem is assigned to a team)
Dynamic binding (Can be changed anytime):
  The organizational relationship changes over time (Example: We start with a hierarchical organization at project kickoff and end with a nonhierarchical organization at project finish time.)
  We recognize the fact that organizational units change over time
    New teams can be formed
    Existing teams can be merged
    An existing team can be removed from the organization

## Slide 53: Heuristics for Project Managers
1. Create team identity
  Clarify team vision and working relationships
  Define team procedures (meeting management, configuration management, system integration strategy)
  Clarify each participant‘s authority
  Make sure your team is functioning
  Be sure only one person is assigned as project manager
2. Create team membery buy-in
  Get commitment to the project goals (tough in matrix environment)
  Get to know other people‘s style
3. Get support from the environment
  Get a project champion (for example a power promoter)
4. Develop general procedures for
  Conflict resolution
  Communication between teams and project leaders, communication with upper management and for communication with the client

## Slide 54: Outline of this class
Organizational Structures
  Functional, Project and Matrix Organizations
Key project roles in organizational structures
  Project Manager, Team members, upper management, ...
Relationships between roles
Information flows between roles
  Decision making, status reporting, communication
Identifying people
  Audience List, Drivers, Supporters, Observers
  Involvement of audience members during the lifetime of a project
Properties of roles
  Responsibilities, Authority and Delegation
Micromanagement (and how to avoid it)

## Slide 55: Identifying People
As soon as you start thinking about a project, you should start an audience list.
Project Lists:
  Project Audience Lists
  Stakeholder lists
  Distribution lists
  Team Member lists
Audience List: A list of people or groups of people that support, is affected by or is interested in the project.

## Slide 56: Other Project Lists
Stakeholder list : Identifies people and groups who support or are affected by your project. This list does not include people outside of the organization or those who are merely interested in the project.
Distribution Lists: Identifies people who receive copies of written project communication. The presence of people on distribution lists does not ensure that they actually suport the project (Often out of date)
Team member lists: People whose work is directed by the project manager.

## Slide 57: Categories for an Audience List Template
Internal
  Upper Management
  Requester
  Project Manager
  Team members
  People with special knowledge
External:
  Clients or customers
  Collaborators
  Vendors, suppliers and contractors
  Regulators
  The Public
Support Groups
  Human Resources
  Legal services
  Contracting
  Finances
  Security
  Computing Facilities
End users of your project‘s deliverables
People who will maintain or support your deliverables

## Slide 58: Guidelines for Establishing the Audience List
Develop your audience list from a template that worked well in a previous project
Eventually instantiate instances from each category with position and name
When in doubt, add a person‘s name
Separately include a person‘s name for every different role played by him or her
  Why?
Speak with a wide range of people
Allow sufficient time to developing your audience list (mainly during project initiation time)
Continue to maintain the audience list during the project (remove names, add names)
Encourage project participants to identify new candidates

## Slide 59: Another Categorization of the Audience List
Drivers:
  People who have some say in defining the results of the project
Supporters:
  People who help to perform the activities and tasks of the project. Supporters include those who authorize resources for the project as well as those who work on it.
  Beware of supporters who act like drivers!
Observers:
  People who are interested in the activities and results of the project. Observers have no say in the project and they are not actively involved. However, the project m;ay affect them at some point in the future.
Project Champion (Power Promoter):
  A Person who strongly supports the project, advocates it in disputes, takes whatever is necessary to help ensure the succesful completion of the project.

## Slide 60: Methods to keep the Audience involved
One-on-one meetings: Formal and informal meetings with one or two other participants about project issues.
Group meetings: Planned session for some or all project team members (weekly meeting), the client (reviews) or other members of the audience list.
Informal written correspondence: Notes, memos, letters and e-mail to document informal discussions and to share important project information
Written approvals: Formal written agreements about a work product, schedule, resource commitment or a technical approach.

## Slide 61: Key Concepts for Mapping Roles to People
Authority:
  The ability to make binding decisions between people and roles
Responsibility:
  The commitment to achieve specific results.
Accountability:
  Tracking a task performance to a participant.
Delegation:
  Binding a responsibility assigned to one person (including yourself) to another person.

## Slide 62: Authority vs Responsibility vs Accountability
Authority vs Responsibility
  They are similar: Both are upfront agreements. Before you start a project, you agree on who can make decisions and who will ensure that particular results are achieved.
  They are different: Authority focuses on process such as activities and tasks, responsibility focuses on outcome such as work products and deliverables
Responsibility vs Accountability:
  Similarity: Both focus on results
  Difference: Responsibility is a before-the-fact agreement, accountability is an after-the-fact process.
  If you are responsible you should be held accountable.
  If you are not responsible you should not be held accountable.
  Scapegoating: Making somebody accountable who was not responsible

## Slide 63: Delegation
Delegation: Rebinding a responsibility assigned to one participant (including yourself) to another project participant.
Three reasons for delegation:
  Time Management: To free yourself up to do other tasks
  Expertise: To have the most qualified person make decisions
  Training: To develop another person’s ability to handle additional assignments.
You can delegate authority, but not responsibility
You can share responsibility
  Shared relationship between activities and roles can be described in a linear responsibility chart

## Slide 64: Linear Responsibility Chart
A linear responsibility chart is a matrix that depicts the role that each project participant will play in different activities identified in the work breakdown structure.
Rows: Project activities
Columns: Roles/Project participants
Entries: Type of responsibility
  P (Primary responsibility): You have committed to ensure that the desired result is achieved
  S (Secondary responsibility): You have committed to some portion of the result
  A (Approval): You are not doing the work, but you will approve what has been done
  R (Review): You will review and comment on the work product of an activity
  O (Output): You will receive the work product of an activity
  I (Input): You will provide input for a task or activity

## Slide 65: Example of a Responsibility Chart
Project Team Team Team
Manager Leader Member A Member B
Develop SPMP
P
Run weekly
meeting
A
S
P
Write SDD
P
S
S
S
  Legend:
  P = Primary responsibility
  S = Secondary responsibility)
  A = Approval

## Slide 66: Another Example of a Responsibility Chart
Project Team Team Team
Manager Leader Member A Member B
Develop SPMP
A
P
• The Project Manager has delegated the
SPMP to Team Member A
• The delegation bypasses the team leader.
Is that a problem?
• Team Member B helps by writing a
section.
S

## Slide 67: Analysing Responsibility Charts identifies Risks
Problem: Somebody is heavily committed.
  Possible Project Management Issues: Not enough time to handle all duties, making too many key decisions, What if this person leaves during the project
Problem: The project manager has no direct responsibilities
  Issues: Will the project manager fully understand status reports?
Problem: An activity requires many approvals
  Issue: Does anyone else have to approve the activity. Are there too many people involved approvals? Is your estimated duration of the activity too optimistic, because the approval is out of your hands?
After you identify an issue, you should address it in your risk management plan.

## Slide 68: Micro Management
Micromanagement is the excessive involvement of a manager in the details of a task assigned to a team member.
Micromanagement is inefficient use of the time and energy of all project participants.
It leads to tension and low morale among all project members.
Why do people micromanage?

## Slide 69: Reasons for Micro Management
The manager is interested in and enjoys the work
The manager is a technical expert and feels he/she can do the job best.
The manager may fell they did not explain the assignment clearly.
The manager is looking for a way to stay involved with the person and or the team.
The manager feels threatended because you have more technical knowledge.
The manager does not have a clear understanding on how to spend project time.
The manager wants to stay up-to-date in case somebody else asks about the work.

## Slide 70: Overcoming Micro Management
Don‘t be defensive when the manager asks questions.
  Doing so make it appear as if you are hinding something and the manager will worry even more.
Thank the micromanager for the interest and time.
  Complaining about micromanagement will cause the micromanager to do it even more.
Offer to explain to the micromanager how you will approach your tasks
Work with the micromanager to develop a scheme for sharing progress and accomplishments.

## Slide 71: Summary
Organization: A graph with nodes (organizational units) and different type edges (information structures
  Functional Organization: Organizational units are business functions or software process activities („functional model of the organization“)
  Project Organization: Organizational units are teams. („object model of the organization“)
  Matrix Organization: Organization that inherits the properties of both, functional and project organizations.
  Hierarchical organization: Tree with only one type of information structure used for everything (decisions, status, communication).
Project roles in project organizations
Authority, Responsibility, Accountability, Delegation („dynamic model of the organization“)
Flexible organization: Dynamic binding of responsibilities to people
Linear Responsibility Chart: Shows team roles and responsibilities. Can help to identify and avoid potential difficulties during a project

## Slide 72: Additional Readings
[Royce 1998], Software Project Management, Addison-Wesley, ISBN0-201-30958-0
[Brooks, 1995] F. P. Brooks, The Mythical Man Month: Anniversary Edition: Essays on Software Engineering. Addison-Wesley, Reading, MA, 1995.
[Weinberg, 1971] G. M. Weinberg, The Psychology of Computer Programming, Van Nostrand, New York, 1971.
[Raymond, 1998] E. Raymond, The cathedral and the bazaar, http://www.tuxedo.org/~esr/writings/cathedral-bazaar/cathedral-bazaar.html, 1998