## Slide 1: 15. Software Life Cycle

## Slide 2: Outline
Software Life Cycle
  Waterfall model and its problems
    Pure Waterfall Model
    V-Model
  Iterative process models
    Boehm’s Spiral Model
  Entity-based models
    Issue-based Development Model (Concurrent Development)

## Slide 3: What we intend
Requirements
Software
Notes: One of the problems with complex system design is that you cannot foresee the requirements at the beginning of the project. In many cases, where you think you can start with a set of requirements, that specifies the completely the properties of your system you end up with....

## Slide 4: How it should go: Our plan of attack
Requirements
Analysis
Implementation
Design
Testing
Delivery and Installation

## Slide 5: How it often goes
Requirements
Analysis
D
E
L
A
Y
Vaporware

## Slide 6: Inherent Problems with Software Development
Requirements are complex
  The client does not know the functional requirements in advance
Requirements may be changing
  Technology enablers introduce new possibilities to deal with nonfunctional requirements
Frequent changes are difficult to manage
  Identifying milestones and cost estimation is difficult
There is more than one software system
  New system must be backward compatible with existing system (“legacy system”)
  Phased development: Need to distinguish between the system under development and already released systems
Let’s view these problems as the nonfunctional requirements for a system that supports software development!
  This leads us to software life cycle modeling

## Slide 7: Definitions
Software lifecycle modeling: Attempt to deal with complexity and change
Software lifecycle:
  Set of activities and their relationships to each other to support the development of a software system
Software development methodology:
  A collection of techniques for building models - applied across the software lifecycle

## Slide 8: Software Life Cycle
Software construction goes through a progression of states
Development
Post- Development
Pre- Development
Conception
Childhood
Adulthood
Retirement

## Slide 9: Typical Software Lifecycle Questions
Which activities should I select for the software project?
What are the dependencies between activities?
  Does system design depend on analysis? Does analysis depend on design?
How should I schedule the activities?
  Should analysis precede design?
  Can analysis and design be done in parallel?
  Should they be done iteratively?

## Slide 10: Identifying Software Development Activities
For finding activities and dependencies we can use the same modeling techniques when modeling a system such as creating scenarios, use case models, object identification, drawing class diagrams, activity diagrams
Questions to ask:
  What is the problem?
  What is the solution?
  What are the mechanisms that best implement the solution?
  How is the solution constructed?
  Is the problem solved?
  Can the customer use the solution?
  How do we deal with changes that occur during the development? Are enhancements needed?

## Slide 11: Possible Identification of Software Development Activities
Requirements Analysis
What is the problem?
System Design
What is the solution?
Program Design
What are the mechanisms that best implement the
solution?
Program Implementation
How is the solution constructed?
Testing
Is the problem solved?
Delivery
Can the customer use the solution?
Maintenance
Are enhancements needed?
Problem
Domain
Implementation
Domain

## Slide 12: Alternative Identification of Software Development Activities
Problem
Domain
Implementation
Domain
Requirements Analysis
What is the problem?
System Design
What is the solution?
Object Design
What is the solution in the context
of an existing hardware system?
Implementation
How is the solution constructed?

## Slide 13: Software Development as Application Domain: A Use Case Model

## Slide 14: Activity diagram for the same life cycle model
Software development goes through a linear progression of states
called software development activities

## Slide 15: Another simple life cycle model
System Development and Market creation can be done in parallel and
Must be done before the system upgrade activity

## Slide 16: Software Development as Application Domain: Simple Object Model
Object Design
Document
javadoc
Requirements Analysis
Document
Executable system
Problem Statement
Software Development
System Design
Document
Test Manual
User Manual

## Slide 17: Object Model of the Software Life Cycle

## Slide 18: Two Major Views of the Software life cycle
Activity-oriented view of a software life cycle
  all the examples so far
Entity-oriented view of a software life cycle

## Slide 19: Entity-centered view of software development
Software development consists of the creation of a set of deliverables

## Slide 20: Combining activities and entities in one view

## Slide 21: IEEE Std 1074: Standard for Software Lifecycle
IEEE Std 1074
Project
Management
Pre-
Development
Develop-
ment
Post-
Development
Cross-
Development
(Integral Processes)
> Project Initiation
>Project Monitoring
&Control
> Software Quality
Management
> Concept
Exploration
> System
Allocation
> Requirements
Analysis
> Design
> Implemen-
tation
> Installation
> Operation &
Support
> Maintenance
> Retirement
> V & V
> Configuration
Management
> Documen-
tation
> Training
Process Group
Processes

## Slide 22: Processes, Activities and Tasks
Process Group: Consists of Set of Processes
Process: Consists of Activities
Activity: Consists of sub activities and tasks
Process
Group
Process
Activity
Development
Design
Task
Design
Database
Make a
Purchase
Recommendation

## Slide 23: Example
The Design Process is part of Development
The Design Process consists of the following Activities
  Perform Architectural Design
  Design Database (If Applicable)
  Design Interfaces
  Select or Develop Algorithms (If Applicable)
  Perform Detailed Design (= Object Design)
The Design Database Activity has the following Tasks
  Review Relational Databases
  Review Object-Oriented Databases
  Make a Purchase recommendation
  ....

## Slide 24: UML Class Diagram of the IEEE Standard

## Slide 25: Modeling Dependencies in a Software Lifecycle
Note that the dependency association can mean one of two things:
  Activity B depends on Activity A
  Activity A must temporarily precede Activity B
Which one is right?

## Slide 26: Life Cycle Modeling
Many models have been proposed to deal with the problems of defining activities and associating them with each other
The first model proposed was the waterfall model [Royce 1970]

## Slide 27: Life-Cycle Model: Variations on a Theme
Many models have been proposed to deal with the problems of defining activities and associating them with each other
The waterfall model
  First described by Royce in 1970
There seem to be at least as many versions as there are authorities - perhaps more

## Slide 28: The Waterfall Model of the Software Life Cycle
Requirements
Process
System
Allocation
Process
Concept
Exploration
Process
Design
Process
Implementation
Process
Installation
Process
Operation &
Support Process
Verification
& Validation
Process
adapted from [Royce 1970]

## Slide 29: Problems with Waterfall Model
Managers love waterfall models:
  Nice milestones
  No need to look back (linear system), one activity at a time
  Easy to check progress : 90% coded, 20% tested
Different stakeholders need different abstractions
  => V-Model
Software development is iterative
  During design problems with requirements are identified
  During coding, design and requirement problems are found
  During testing, coding, design& requirement errors are found
  => Spiral Model
System development is a nonlinear activity
  => Issue-Based Model
Notes: In practice, software development is not sequential
  The development stages overlap
The tendency to freeze parts of the development leads to systems the client does not want and which are badly structured as design problems are circumvented by tricky coding

## Slide 30: From the Waterfall Model to the V Model
System Design
Requirements
Analysis
Requirements
Engineering
Object Design
Integration Testing
System
Testing
Unit
Testing
Implemen-
tation
System
Testing
Unit
Testing
Integration
Testing
Acceptance

## Slide 31: Activity Diagram of a V Model
Problem with the V-Model:
Developers Perception =
User Perception
precedes
Is validated by
Notes: The V-model is a variation of the waterfall model that makes explicit the dependency between development activities and verification activities. The difference between the waterfall model and the V model is that the latter makes explicit the notion of level of abstraction. Allactivities from requirements to implementation focus on building more and more detailed representation of the system, whereas all activities from implementation to operation focus on validating the system.

## Slide 32: V Model: Distinguishes between Development and Verification Activities
Level of Detail
Project Time
Low
High
Acceptance
Testing
Problem with V-Model:
Client’s Perception is the same as the
Developer’s Perception
Client’s Understanding
Developer’s Understanding
Requirements
Elicitation
Analysis
Design
System
Testing
Object Design
Unit Testing
Integration Testing
Notes: The V-model is a variation of the waterfall model that makes explicit the dependency between development activities and verification activities. The difference between the waterfall model and the V model is that the latter makes explicit the notion of level of abstraction. Allactivities from requirements to implementation focus on building more and more detailed representation of the system, whereas all activities from implementation to operation focus on validating the system.

## Slide 33: Problems with V Model
The V model and its variants do not distinguish temporal and logical dependencies, but fold them into one type of association
In particular, the V model does not model iteration

## Slide 34: Properties of Waterfall -based Models
Managers love waterfall models:
  Nice milestones
  No need to look back (linear system)
  Always one activity at a time
  Easy to check progress during development: 90% coded, 20% tested
However, software development is nonlinear
  While a design is being developed, problems with requirements are identified
  While a program is being coded, design and requirement problems are found
  While a program is tested, coding errors, design errors and requirement errors are found
Notes: In practice, software development is not sequential
  The development stages overlap
The tendency to freeze parts of the development leads to systems the client does not want and which are badly structured as design problems are circumvented by tricky coding

## Slide 35: The Alternative: Allow Iteration
Escher was the first:-)

## Slide 36: Spiral Model (Boehm) Deals with Iteration
The spiral model proposed by Boehm is an iterative model with the following activities
  Determine objectives and constraints
  Evaluate Alternatives
  Identify risks
  Resolve risks by assigning priorities to risks
  Develop a series of prototypes for the identified risks starting with the highest risk.
  Use a waterfall model for each prototype development (“cycle”)
  If a risk has successfully been resolved, evaluate the results of the “cycle” and plan the next round
  If a certain risk cannot be resolved, terminate the project immediately
Notes: 18

## Slide 37: Activities (Cycles) in Boehm’s Spiral Model
Concept of Operations
Software Requirements
Software Product Design
Detailed Design
Code
Unit Test
Integration and Test
Acceptance Test
Implementation
For each cycle go through these activities
  Quadrant IV: Define objectives, alternatives, constraints
  Quadrant I: Evaluate alternative, identify and resolve risks
  Quadrant II: Develop, verify prototype
  Quadrant III: Plan next “cycle”
The first 3 cycles are shown in a polar coordinate system.
  The polar coordinates r = (l, a) of a point indicate the resource spent in the project and the type of activity

## Slide 38: Spiral Model
Project P1
Project P2

## Slide 39: Cycle 1, Quadrant IV: Determine Objectives, Alternatives and Constraints
Project
Start

## Slide 40: Cycle 1, Quadrant I: Evaluate Alternatives, Identify, resolve risks
Build
Prototype

## Slide 41: Cycle 1, Quadrant II: Develop & Verify Product
Concept of Operation
Activity

## Slide 42: Cycle 1, Quadrant III: Prepare for Next Activity
Requirements and
Life cycle Planning

## Slide 43: Cycle 2, Quadrant IV: Software Requirements Activity
Start
of Round 2

## Slide 44: Comparing two Projects
Project P1
Project P2
Project P3

## Slide 45: The Limitations of the Waterfall and Spiral Models
Neither of these model deals well with frequent change
  The Waterfall model assume that once you are done with a phase, all issues covered in that phase are closed and cannot be reopened
  The Spiral model can deal with change between phases, but once inside a phase, no change is allowed
What do you do if change is happening more frequently? (“The only constant is the change”)

## Slide 46: Types of Prototypes used in the Spiral Model
Illustrative Prototype
  Develop the user interface with a set of storyboards
  Implement them on a napkin or with a user interface builder (Visual C++, ....)
  Good for first dialog with client
Functional Prototype
  Implement and deliver an operational system with minimum functionality
  Then add more functionality
  Order identified by risk
Exploratory Prototype ("Hacking")
  Implement part of the system to learn more about the requirements.
  Good for paradigm breaks

## Slide 47: Types of Prototyping ctd
Revolutionary Prototyping
  Also called specification prototyping
  Get user experience with a throwaway version to get the requirements right, then build the whole system
    Disadvantage: Users may have to accept that features in the prototype are expensive to implement
    User may be disappointed when some of the functionality and user interface evaporates because it can not be made available in the implementation environment
Evolutionary Prototyping
  The prototype is used as the basis for the implementation of the final system
  Advantage: Short time to market
  Disadvantage: Can be used only if target system can be constructed in prototyping language

## Slide 48: Prototyping vs Rapid Development
Revolutionary prototyping is sometimes called rapid prototyping
Rapid Prototyping is not a good term because it confuses prototyping with rapid development
  Prototyping is a technical issue: It is a particular model in the life cycle process
  Rapid development is a management issue. It is a particular way to control a project
Prototyping can go on forever if it is not restricted
    “Time-boxed” prototyping limits the duration of the prototype development

## Slide 49: Limitations of Waterfall and Spiral Models
Neither of these model deals well with frequent change
  The Waterfall model assume that once you are done with a phase, all issues covered in that phase are closed and cannot be reopened
  The Spiral model can deal with change between phases, but once inside a phase, no change is allowed
What do you do if change is happening more frequently?
  “The only constant is the change”

## Slide 50: An Alternative: Issue-Based Development
A system is described as a collection of issues
  Issues are either closed or open
  Closed issues have a resolution (for example: pseudo requirement)
  Closed issues can be reopened (Iteration!)
The set of closed issues is the basis of the system model
I1:Open
I2:Closed
I3:Closed
A.I1:Open
A.I2:Open
SD.I1:Closed
SD.I2:Closed
SD.I3:Closed
Planning
Requirements Analysis
System Design

## Slide 51: Frequency Change and Software Lifeycle
  PT = Project Time, MTBC = Mean Time Between Change
  Change rarely occurs (MTBC >> PT):
    Waterfall Model
    All issues in one phase are closed before proceeding to the next phase
  Change occurs sometimes (MTBC = PT):
    Boehm’s Spiral Model
    Change occuring during a phase might lead to an iteration of a previous phase or cancellation of the project
  “Change is constant” (MTBC << PT):
    Issue-based Development (Concurrent Development Model)
    Phases are never finished, they all run in parallel
      Decision when to close an issue is up to management
      The set of closed issues form the basis for the system to be developed

## Slide 52: Waterfall Model: Analysis Phase
I1:Open
I2:Open
I3:Open
A.I1:Open
A.I2:Open
SD.I1:Open
SD.I2:Open
SD.I3:Open
Analysis
Analysis

## Slide 53: Waterfall Model: Design Phase
I1:Closed
I2:Closed
I3:Open
A.I1:Open
A.I2:Open
SD.I1:Open
SD.I2:Open
SD.I3:Open
Analysis
Design
Analysis

## Slide 54: Waterfall Model: Implementation Phase
I1:Closed
I2:Closed
I3:Closed
A.I1:Closed
A.I2:Closed
SD.I1:Open
SD.I2:Open
SD.I3:Open
Implementation
Design
Analysis

## Slide 55: Waterfall Model: Project is Done
I1:Closed
I2:Closed
I3:Closed
A.I1:Closed
A.I2:Closed
SD.I1:Open
SD.I2:Open
SD.I3:Open
Implementation
Design
Analysis

## Slide 56: Issue-Based Model: Analysis Phase
I1:Open
I2:Open
I3:Open
A.I1:Open
A.I2:Open
SD.I1:Open
SD.I2:Open
SD.I3:Open
Analysis:80%
Design: 10%
Implemen-tation: 10%

## Slide 57: Issue-Based Model: Design Phase
I1:Closed
I2:Closed
I3:Open
A.I1:Open
A.I2:Open
SD.I1:Open
SD.I2:Open
SD.I3:Open
Analysis:40%
Design: 60%
Implemen-tation: 0%

## Slide 58: Issue-Based Model: Implementation Phase
I1:Open
I2:Closed
I3:Closed
A.I1:Open
A.I2:Closed
SD.I1:Open
SD.I2:Cosed
SD.I3:Open
Analysis:10%
Design: 10%
Implemen-tation: 60%

## Slide 59: Issue-Based Model: Project is Done
I1:Closed
I2:Closed
I3:Closed
A.I1:Closed
A.I2:Closed
SD.I1:Closed
SD.I2:Closed
SD.I3:Closed
Analysis:0%
Design: 0%
Implemen-tation: 0%

## Slide 60: Process Maturity
A software development process is mature
  if the development activities are well defined and
  if management has some control over the quality, budget and schedule of the project
Process maturity is described with
  a set of maturity levels and
  the associated measurements (metrics) to manage the process
Assumption:
  With increasing maturity the risk of project failure decreases
Notes: Process maturity describes a set of maturity levels at which an organizations' development process takes place. Onle when the development process possesses sufficient structure and procedures does it make sense to collect certain kind of metrics
Why do we care about process maturity? Well, with increasing maturity we assume that the risk of project failure decreases. For example, with FRIEND

## Slide 61: Capability maturity levels
1. Initial Level
  also called ad hoc or chaotic
2. Repeatable Level
  Process depends on individuals ("champions")
3. Defined Level
  Process is institutionalized (sanctioned by management)
4. Managed Level
  Activities are measured and provide feedback for resource allocation (process itself does not change)
5. Optimizing Level
  Process allows feedback of information to change process itself

## Slide 62: Maturity Level 1: Chaotic Process
Ad hoc approach to software development activities
No problem statement or requirements specification
Output is expected
  but nobody knows how to get there in a deterministic fashion
Similar projects may vary widely in productivity
  "when we did it last year we got it done"
Level 1 Metrics: Rate of Productivity (Baseline comparisons, Collection of data is difficult)
  Product size (LOC, number of functions, etc)
  Staff effort (“Man-years”, person-months)
Recommendation: Level 1 managers & developers should not concentrate on metrics and their meanings,
  They should first attempt to adopt a process model (waterfall, spiral model, saw-tooth, macro/micro process lifecycle, unified process)
Notes: In the next 5 slides, we view the process maturity in concert with the types of measurements needed to help us manage the process.
The first level of process is called initial or also chaotic. It is characterized by an ad hoc approach to the software development process. That is the inputs to the process are ill-defined, the outputs are expected, but nobody knows how to to do the transition from the non-existing or ill-defined inputs to the output

## Slide 63: Maturity Level 2: Repeatable Process
Inputs and outputs are defined
  Input: Problem statement or requirements specification
  Output: Source code
Process itself is a black box ( activities within process are not known)
  No intermediate products are visible
  No intermediate deliverables
Process is repeatable due to some individuals who know how to do it
  "Champion"
Level 2 Metrics:
  Software size: Lines of code, Function points, classes or method counts
  Personnel efforts: person-months
  Technical expertise
    Experience with application domain
    Design experience
    Tools & Method experience
  Employee turnover within project
Notes: What is the problem with indicating the success or status of a project by lines of code? Well, how about decreasing the code produced by the way of reuse or by inheritance?
How big is JEWEL?
How many person-months have been invested? 45 students * 3 months = 11 man-years.
Technical expertise of our class:
  No application domain experience
  No design experience
  No tool and no method experience
How many have dropped the class: 5 students in this semester

## Slide 64: Example: LOC (Lines of Code) Metrics
Numbers do not include:
> reused code
> classes from class libraries
Lines of Code
# of Classes
Lines of Code/Student
F'89
F'91
F'92
S'91
S'92
S'93
0
5000
10000
15000
20000
25000
30000
35000
40000
0
100
200
300
400
500
600
F'89
F'91
F'92
S'91
S'92
S'93
0
500
1000
1500
2000
2500
3000
F'89
F'91
F'92
S'91
S'92
S'93
Basic Course
Adv. Course
Notes: These are metrices used in 15-413 projects from Fall 89 (Workstation Fax) to Spring 93 (FRIEND). They show, in terms of lines of code, the growing complexity of the systems developed. The number of classes starts with 0 in Fall 89, we used functioal decomposition in that year and ends with 550 classes in Spring 93.
One observation we made was that on the average we can count on about 1000 lines of code per student per Fall semester. In the advanced course, we see this number doubling and tripling. In many cases, this can be contributed to the advanced knowledge but often also to the fact, that the most motivated students continued with the course, and now the average is no longer pulled down by people writing significantly less than 1000 lines.

## Slide 65: Maturity Level 3: Defined Process
Activities of software development process are well defined with clear entry and exit conditions.
Intermediate products of development are well defined and visible
Level 3 Metrics (in addition to metrics from lower maturity levels):
  Requirements complexity: Number of classes, methods, interfaces
  Design complexity: Number of subsystems, concurrency, platforms
  Implementation complexity: Number of code modules, code complexity
  Testing complexity: Number of paths to test, number of class interfaces to test
  Thoroughness of Testing:
    Requirements defects discovered
    Design defects discovered
    Code defects discovered
    Failure density per unit (subsystem, code module, class
Notes: When a process is well defined, we can assign metrics to each of the activities in that process. Objectory activites: Requirements analysis, design, coding
Requirements complexity: How many use cases?
Design complexity: How many subsystems?
Code complexity: how many classes?
Test complexity: How many unit tests, subsystem tests?
How many iterations?
How many defects (analysis, design, implementation) were discovered?

## Slide 66: Maturity Level 4: Managed Process
Uses information from early project activities to set priorities for later project activities (intra-project feedback)
  The feedback determines how and in what order resources are deployed
Effects of changes in one activity can be tracked in the others
Level 4 Metrics:
  Number of iterations per activity
  Code reuse: Amount of producer reuse (time designated for reuse for future projects?)
  Amount of component reuse (reuse of components from other projects and components)
  Defect identification:
    How and when (which review) are defects discovered?
  Defect density:
    When is testing complete?
  Configuration management:
    Is it used during the development process? (Has impact on tracability of changes).
  Module completion time:
    Rate at which modules are completed (Slow rate indicates that the process needs to be improved).
Notes: Defect discovery: Knowning whether defects are discovered during requirements reviews, design reviews or code walkthroughs determines the effectiveness of these activities
Even if iteration is employed, the basic activites themselves do not change

## Slide 67: Maturity Level 5: Optimizing Process
Measures from software development activities are used to change and improve the current process
This change can affect both the organization and the project:
  The organization might change its management scheme
  A project may change its process model before completion
Notes: Change in management scheme: From chief programmer team to egoless programming
Change in process: From SA/SD to OMT. Which company is doing this right now? None?
Is Level 5 achievable? Not clear!

## Slide 68: Industry Distribution across Maturity Levels (State of the Software Industry in 1995)
Maturity Level Frequency
1 Initial 70%
2 Repeatable 15%
3 Defined < 10%
4 Managed < 5%
5 Optimizing < 1%
Source:
Royce, Project Management,
P. 364

## Slide 69: What does Process Maturity Measure?
The real indicator of process maturity is the level of predictability of project performance (quality, cost, schedule).
  Level 1: Random, unpredictable performance
  Level 2: Repeatable performance from project to project
  Level 3: Better performance on each successive project
  Level 4: project performance improves on each subsequent project either
    Substantially (order of magnitude) in one dimension of project performance
    Significant in each dimension of project performance
  Level 5: Substantial improvements across all dimensions of project performance.

## Slide 70: Determining the Maturity of a Project
Level 1 questions:
  Has a process model been adopted for the Project?
Level 2 questions:
  Software size: How big is the system?
  Personnel effort: How many person-months have been invested?
  Technical expertise of the personnel:
    What is the application domain experience
    What is their design experience
    Do they use tools?
    Do they have experience with a design method?
  What is the employee turnover?
Notes: Right now we ask these kind of questions with respect to JEWEL. Learn these questions and apply them to your next project (or ask them when you interview for a position)

## Slide 71: Maturity Level 3 Questions
What are the software development activities?
Requirements complexity:
  How many requirements are in the requirements specification?
Design complexity:
  Does the project use a software architecture? How many subsystems are defined? Are the subsystems tightly coupled?
Code complexity: How many classes are identified?
Test complexity:
  How many unit tests, subsystem tests need to be done?
Documentation complexity: Number of documents & pages
Quality of testing:
  Can defects be discovered during analysis, design, implementation? How is it determined that testing is complete?
  What was the failure density? (Failures discovered per unit size)

## Slide 72: Maturity Level 4 and 5 Questions
Level 4 questions:
  Has intra-project feedback been used?
  Is inter-project feedback used? Does the project have a post-mortem phase?
  How much code has been reused?
  Was the configuration management scheme followed?
  Were defect identification metrics used?
  Module completion rate: How many modules were completed in time?
  How many iterations were done per activity?
Level 5 questions:
  Did we use measures obtained during development to influence our design or implementation activities?
Notes: Intra-project feedback: yes, iteration
Inter-project feedback: no, only in terms of war-stories.

## Slide 73: Steps to Take in Using Metrics
Metrics are useful only when implemented in a careful sequence of process-related activities.
1. Assess your current process maturity level
2. Determine what metrics to collect
3. Recommend metrics, tools and techniques
  whenever possible implement automated support for metrics collection
4. Estimate project cost and schedule and monitor actual cost and schedule during development
5. Construct a project data base:
  Design, develop and populate a project data base of metrics data.
  Use this database for the analysis of past projects and for prediction of future projects.
6. Evaluate cost and schedule for accuracy after the project is complete.
7. Evaluate productivity and quality
  Make an overall assessment of project productivity and product quality based on the metrics available.

## Slide 74: Pros and Cons of Process Maturity
Problems:
  Need to watch a lot (“Big brother“, „big sister“)
  Overhead to capture, store and analyse the required information
Benefits:
  Increased control of projects
  Predictability of project cost and schedule
  Objective evaluations of changes in techniques, tools and methodologies
  Predictability of the effect of a change on project cost or schedule
Notes: 1984: Everything is being watched.
Effect of change: Fall 92: Late change issue: Should Callback vs Blocking send be used in FRIEND?
Fall 93: Should UI or each individual subsystem trap the change notifications?

## Slide 75: References
Readings used for this lecture
  [Humphrey 1989] Watts Humphrey, Managing the Software Process, SEI Series in Software Engineering, Addison Wesley, ISBN 0-201-18095-2
Additional References
  [Royce 1970] Winston Royce, Managing the Development of Large Software Systems, Proceedings of the IEEE WESCON, August 1970, pp. 1-9
  SEI Maturity Questionaire, Appendix E.3 in [Royce 1998], Walker Royce, Software Project Management, Addison-Wesley, ISBN0-201-30958-0

## Slide 76: Summary
Software life cycle
  The development process is broken into individual pieces called software development activities
No good model for modeling the process (black art)
  Existing models are an inexact representation of reality
  Nothing really convincing is available today
Software development standards
  IEEE 1074
  Standards help, but must be taken with a grain of salt
  The standard allows the lifecycle to be tailored
Capability Maturity Model.

## Slide 77: Backup Slides

## Slide 78: DOD Standard 2167A
Required by the Department of Defense for all software contractors in the 1980-90s
Waterfall-based model with the software development activities
  System Requirements Analysis/Design
  Software Requirements Analysis
  Preliminary Design and Detailed Design
  Coding and CSU testing (CSU = Computer Software Unit)
  CSC Integration and Testing (CSC = Computer Software Component, can be decomposed into CSC's and CSU's)
  CSCI Testing (CSCI = Computer Software Configuration Item)
  System integration and Testing

## Slide 79: Activity Diagram of MIL DOD-STD-2167A
Preliminary
Design Review
Critical Design
Review (CDR)
System
Requirements
Review
System
Design
Review
Software
Specification
Review
System
Requirements
Analysis
Software
Requirements
Analysis
System
Design
…
Preliminary
Design
Detailed
Design
Coding &
CSU Testing
CSC
Integration
& Testing
Decision point:
The next activity is initiated
only if the review
is successful

## Slide 80: Sharktooth Model
User’s Understanding
Manager’s Understanding
Developer’s Understanding

## Slide 81: Sawtooth Model
Client’s Understanding
Developer’s Understanding
Requirements
Elicitation
Implementation
System
Design
Object
Design
Requirements
Analysis
Unit Test
Prototype
Demonstration 2
Client
Developer
Client
Acceptance
System
Integration
& Test
Integration
& Test
Prototype
Demonstration 1

## Slide 82: V-Model
Problem with the V-Model:
Developers Perception =
User Perception
Is validated by
precedes

## Slide 83: Spiral Model

## Slide 84: Unified Model

## Slide 85: Issue-based Modeling: Project Example
Project Purpose:
  Determine the structure of the universe
Project duration:
  Start: 2000 years ago
  Deadline: unknown
Project Members:
  Aristoteles, Ptolemeus,
  Tycho Brahe, Kopernikus,
  Galileo, Pope Gregor,
  Newton
  Hubble
  ...

## Slide 86
The issue: What is the center of the Universe?
  Pope: "The earth is the center of the universe"
    Why?
  Galileo: "The sun is the center of the universe"
    Why?
    "Aristotle says so".
    Also, "the Jupiter’s moons rotate round Jupiter, not around Earth".
    "Copernicus says so".

## Slide 87: Issue-Modeling
Issue:
What is the
Center of the
Universe?
Proposal1:
The earth!
Proposal2:
The sun!
Pro:
Copernicus
says so.
Pro:
Aristotle
says so.
Pro:
Change will disturb
the people.
Con:
Jupiter’s moons rotate
around Jupiter, not
around Earth.
Resolution (1615):
The church
decides proposal 1
is right
Issue Reopened (1998):
The church declares
proposal 1 was wrong
Proposal 3:
There is no
Center!